Kanban Board

|  |  |  |  |
| --- | --- | --- | --- |
| Sprint Backlog  (User Stories) | To-Do  (Tasks) | In Process  (Tasks) | Done  (Tasks) |
| (S5) (1.5Hr) Add authentication so that the correct username and password are required to log in | (S?) (1Hr) Create a homepage that displays some of the latest posts by users |  |  |
| (S5) (2Hr) Make it so that if a user has logged in they stay logged while site is open | (S?) (1Hr) Create a Navbar that can be used to travel the site |  |  |
| (S5) (1Hr) Allow logged in users permission to items that require them to be logged in like the manage posts options. | (S6) (30Min) create button that allows user to create a new post object |  |  |
| (S6) (1Hr) Make it so that only management options are available for a user that is logged in and owns the objects | (S6) (30Min) create button that allows user to edit a post object |  |  |
| (S?) (1Hr) Other items not thought of at the time | (S6) (30Min) create button that allows user to delete post object |  |  |
|  | (S5) (1Hr) Create a users page that can be used to log in from |  |  |
|  | (S1) (1Hr) Add optional form field so that more sizing options are possible |  |  |
|  | (S1) (1Hr) Add sort to the posts so that Items can be sorted by size |  |  |
|  | (S1) (30Min) Edit sort so that sorting can find items with the additional sizing field |  |  |
|  | (S2) (2Hr) Add pictures to the drop-down menu next to the items |  |  |
|  | (S2) (1Hr) Add option to toggle between light mode and dark mode |  |  |
|  | (S2) (2Hr) Set webpages to be responsive, and respond to changes in the screen size |  |  |
|  | (S2) (1Hr) Make form buttons into buttons with color scheme |  |  |
|  | (S3) (4Hr) Make a model that is called a chatbox allowing two users to communicate with each other. Each instance can only be viewed by the people that have permission, aka the customer and the seller. |  |  |
|  | (S3) (1Hr) Customize the chat box to be user-friendly with colors and accessibility models. |  |  |
|  | (S4) (1.5Hr) Add a mandatory option for creating an item that requires the user to upload a photo. |  |  |
|  | (S4) (30Min) Allow users to upload more than one photo per post. |  |  |
|  | (S4) (1Hr) Make the display of photos user-friendly when displayed. Adjust how many photos and the size they are displayed. |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

S1: Sizing Options

1. As an online customer, I want additional sizing options to be available so that I can find clothes that I know will fit.

* (S1) (1Hr) Add optional form field so that more sizing options are possible
* (S1) (1Hr) Add sort to the posts so that Items can be sorted by size
* (S1) (30Min) Edit sort so that sorting can find items with the additional sizing field

S2: Interactive Site

1. As a site user, I want a website with pictures and colors, so that I can easily navigate the webpage.

* (S2) (2Hr) Add pictures to the drop-down menu next to the items
* (S2) (1Hr) Add option to toggle between light mode and dark mode
* (S2) (2Hr) Set webpages to be responsive, and respond to changes in the screen size
* (S2) (1Hr) Make form buttons into buttons with color scheme

S3: Communication

1. As a seller, I want to communicate with the customer, so that I can find the cheapest way to give them clothes

* (S3) (4Hr) Make a model that is called a chatbox allowing two users to communicate with each other. Each instance can only be viewed by the people that have permission, aka the customer and the seller.
* (S3) (1Hr) Customize the chat box to be user-friendly with colors and accessibility models.

S4: Pictures

1. As a buyer, I want pictures of people wearing the clothes, so that I can tell the quality of the clothes and their fit.

* (S4) (1.5Hr) Add a mandatory option for creating an item that requires the user to upload a photo.
* (S4) (30Min) Allow users to upload more than one photo per post.
* (S4) (1Hr) Make the display of photos user-friendly when displayed. Adjust how many photos and the size they are displayed.

S5: Log In

1. As a customer, I want to be able to surf the webpage without logging in, so that I can view items on any device without annoyance.

* (S5) (1Hr) Create a users page that can be used to log in from
* (S5) (1.5Hr) Added authentication so that correct username and password are required
* (S5) (2Hr) Make it so that if a user has logged in they stay logged while site is open
* (S5) (1Hr) Allow logged in users permission to items that require them to be logged in like the manage posts options.

S6: Item Management

1. As a user, I want to manage my posts, so that I can create, edit, and delete items on my profile

* (S6) (30Min) create button that allows user to create a new post object
* (S6) (30Min) create button that allows user to edit a post object
* (S6) (30Min) create button that allows user to delete post object
* (S6) (1Hr) Make it so that only these options are available for a user that is logged in and owns the objects

Items needed for site

* (S?) (1Hr) Create a homepage that displays some of the latest posts by users
* (S?) (1Hr) Create a Navbar that can be used to travel the site
* (S?) (1Hr) Other items not thought of at the time

Do not Grade this page.

This was last touched on October 26, 2023, for part 1 of the project. An updated version can be found in the documentation section and or with the Final Sprint Project file.

Weird Formatting is due to document originally being a google doc